Enterprise Information Asset Governance Register for Northern Rivers Local Health District Project Proposal Group ID: 54

Student names - Dev Shaileshbhai Patel- 64539 (Team leader) - Sahil Riteshbhai Sutariya - 65907 - Jenil Jitendrabhai Lakhani - 67324 - Zeel Rajeshbhai Bharodiya - 66312

Victorian Institute of Technology www.vit.edu.au CRICOS Provider No. 02044E, RTO No: 20829

Document Acceptance and Release Notice

This document is authorised for release once all signatures have been obtained.

| PREPARED: |  | Date: |  | / |  | / |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| (for acceptance) | <Name> < Position>, <Business Unit> |  |  |  |  |  |  |
| ACCEPTED: |  | Date: |  | / |  | / |  |
| (for release) | <Name> <Position>, <Business Unit> |  |  |  |  |  |  |

# Referencing guides

You must reference all the sources of information you have used in your assessments. Please use the IEEE referencing style in your assessments in this unit. Refer to the library’s reference guides for more information.

- https://elearning.vit.edu.au/pluginfile.php/473840/block_html/content/VIT%20Library%20Refer encing%20-%20IEEE%20-%2007042020.pdf

# Academic misconduct

VIT ensures that the integrity of its students’ academic studies follows an acceptable level of excellence. VIT will adhere to its VIT Policies, Procedures and Forms, which explain the importance of staﬀ and student honesty about academic work. It outlines the behaviours that are "academic misconduct", including plagiarism.

# Late submissions

In cases where there are no accepted mitigating circumstances as determined through VIT Policies, Procedures and Forms, late submission of assessments will lead automatically to the imposition of a penalty. Penalties will be applied as soon as the deadline is reached.

# Short extensions and special consideration

Special Consideration is a request for:

  - Extensions of the due date for an assessment, other than an examination (e.g. assignment extension).

  - Special Consideration (Special Consideration in relation to a Completed assessment, including an end-of-unit Examination).

Students wishing to request Special Consideration in relation to an assessment the due date of which has not yet passed must engage in written emails to the teaching team to Request for Special Consideration as early as possible and prior to start time of the assessment due date, along with any accompanying documents, such as medical certificates.

For more information, visit VIT Policies, Procedures and Forms.

# Inclusive and equitable assessment

Reasonable adjustment in assessment methods will be made to accommodate students with a documented disability or impairment. Contact the unit teaching team for more information.

# Contract Cheating

Contract cheating usually involves the purchase of an assignment or piece of research from another party. This may be facilitated by a fellow student, friend or purchased on a website. Other forms of contract cheating include paying another person to sit an exam in the student's place.

Contract cheating warning:

  - By paying someone else to complete your academic work, you don’t learn as much as you could have if you did the work yourself.

  - You are not prepared for the demands of your future employment.

  - You could be found guilty of academic misconduct.

  - Many of for pay contract cheating companies recycle assignments despite guarantees of “original, plagiarism-free work” so similarity is easily detected by TurnitIn.

  - Penalties for academic misconduct include suspension and exclusion.

  - Students in some disciplines are required to disclose any findings of guilt for academic misconduct before being accepted into certain professions (e.g., law).

  - You might disclose your personal and financial information in an unsafe way, leaving yourself open to many risks including possible identity theft.

  - You also leave yourself open to blackmail - if you pay someone else to do an assignment for you, they know you have engaged in fraudulent behaviour and can always blackmail you.

# Grades

We determine your grades to the following Grading Scheme:

| Grade | Percentage |
| --- | --- |
| A | 80% – 100% |
| B | 70% – 79% |
| C | 60% – 69% |
| D | 50% – 59% |
| N | 0% – 49% |

Table of Contents

List of Tables	4

List of Figures	5

1.	Project Summary	7

1.1	Purpose	7

1.2	Business and Policy Context	7

1.3	Working Title for the Proposed Project	7

1.4	Objective(s)	8

1.5	Project Complexity	8

1.6	Potential Benefits	8

1.7	Feasibility Statement	8

1.8	Recommendation	8

2.	Business Assessment	8

2.1	Situation Assessment and Problem Statement	8

2.2	Options considered	9

2.3	Consultation	9

3.	Proposed Scope	10

3.1	Scope Definition	10

3.2	Assumptions	10

3.3	Constraints	10

3.4	Scope of Work	10

3.5	Implementation Strategy	11

4.	Project Management Outline	12

4.1	Governance	12

4.2	Key Risks and Issues	12

5.	References	12

# List of Tables

Table 3. 1 Title.	9

Table 3. 2 Initial project plan.	10

# Project Summary

## Purpose

This document aims to gain approval to design and develop an Enterprise Information Asset Governance Register (EIAGR) for Northern Rivers Local Health District (NRLHD). This proposal describes the business need and scope and proposed project management approach for a system to support NRLHD's identification, classification, ownership and monitoring of its information assets in the records management, cyber security, privacy and data governance functions.

## Business and Policy Context

Northern Rivers Local Health District (NRLHD) is the NSW Health service that provides public health services for the Blacktown, The Hills Shire, Cumberland and Parramatta area, covering 120 suburbs and over 1 million residents in one of Australia's fastest growing areas. NRLHD has over 14,000 staff members at over 70 locations – including Westmead, Blacktown, Cumberland, Mount Druitt and Auburn hospitals – and uses a wide variety of information assets (clinical and administrative systems, datasets, document repositories, spreadsheets, reports, dashboards and file shares) to support healthcare delivery, hospital operations, workforce management, finance, research, digital health and regulatory reporting.

Like in most large public health districts, information on these assets is scattered across spreadsheets, application inventories, cyber security registers, records-management systems and departmental documentation, and is often defined in different terms. This project is in a space where there is no clear boundaries between information governance, records management, cyber security, privacy and data governance and where all these aspects have significant regulatory and organisational requirements under the State Records Act 1998 (NSW), the Health Records and Information Privacy Act 2002 (NSW) and NSW Health information management policy.

## Working Title for the Proposed Project

The project is currently being called the Enterprise Information Asset Governance Register (EIAGR) Project.

## Objective(s)

The goals of the Enterprise Information Asset Governance Register Project are to: (1) develop and establish a centralised, governed, register of all information assets within NRLHD; (2) assign clear ownership and custodianship for each registered asset; (3) apply a consistent sensitivity classification and business-criticality assessment model; (4) record and monitor retention and lifecycle requirements for each asset; and (5) provide a governance dashboard for management and cyber security and privacy stakeholders to identify high-risk assets, overdue reviews and governance gaps.

## Project Complexity

This project is rated as a moderately-to-highly complex capstone team project. The core functionality (register, search and report information assets) is a typical database-driven web application, but the project entails a metadata model appropriate to the enterprise, a defensible criticality-scoring system, role-based access control for five user roles, an auditable governance-review workflow, and a governance dashboard with drill-down reporting. This complexity aligns with what is expected for Master-level outcomes for the unit, and is feasible in a semester with an 50-100 information assets synthetic dataset and a vendor neutral/ open-source technology stack.

## Potential Benefits

- It is anticipated that a working EIAGR will provide NRLHD with the following benefits:

- A single, unified presentation of information assets, rather than disjointed spreadsheets and departmental registers.

- Registered assets with clear and verifiable ownership and custodianship.

- Consistent sensitivity classification and business-criticality ratings that can be explained to auditors & management.

- The ability to see what information assets are due for review or are overdue, thereby minimising the risk of stale or unmanaged information assets.

- More rapid business impact assessment of a cyber security incident (by determining those critical assets that rely upon a compromised system).

- Support for compliance with obligations under the State Records Act 1998 (NSW) and NSW Health information management policy is demonstrated.

## Feasibility Statement

The project is deemed to be feasible given the ICT802 capstone unit parameters. The proposed system will be implemented using widely used and well-documented open-source technologies (e.g. Python/Django or Node.js/React with a PostgreSQL database) that the project team have been exposed to in previous units. The use of an artificial context of the organisation instead of integration to existing NRLHD systems and the limited number of assets (around 50-100) in the synthetic dataset helps to lower the technical risk. The time constraint is the key factor in the feasibility of the project, and scope is deliberately limited to a working prototype, rather than a production system of an enterprise.

## Recommendation

It is recommended that the Enterprise Information Asset Governance Register project proceed to the Project Plan and Specification and Design stages with the approval of the project sponsor/lecturer of the proposed information-asset taxonomy, metadata dictionary, classification framework and synthetic dataset size proposed in this proposal.

# 2.Business Assessment

## Situation Assessment and Problem Statement

NRLHD's assets are currently documented in a variety of spreadsheets, application inventories, cyber security registers, records-management systems, SharePoint sites, architecture documentation, departmental records, privacy assessments and data catalogues with other business areas documenting the same information in different terms and formats.

This results in measurable gaps between the current state and the governance goals set forth by NRLHD: They don't know what types of information assets exist, the sensitivity of the information has not been fully captured, they don't know who owns what assets, they have inconsistent retention requirements, they don't know who is responsible for reviewing the assets, assets are duplicated, they don't know when information assets were created, they don't have visibility of high-risk assets, and they don't know what happens if a cyber security incident occurs. Senior management now has no single, reliable source of information regarding what information assets are most important for NRLHD to operate.

## Options considered

- Do nothing: keep records of information assets separately on departmental spreadsheets and registers. This perpetuates all of the governance problems outlined in Section 2.1 and means NRLHD cannot provide simple governance answers when asked.

- Use a generic off-the-shelf spreadsheet or inventory application but not one designed to have governance integrated into the application. This would also simplify data storage but would not provide any formal processes for data ownership, an understandable and accessible criticality-scoring model, retention or lifecycle management, role-based access or audit history – most of the data governance issues would remain.

- Option 3 - The 'ideal' option: Develop and establish a purpose-built Enterprise Information Asset Governance Register – defined metadata model, ownership and custodianship, sensitivity classification, rules for retention, a suitable criticality-scoring model, role-based access control, a governance-review workflow and a governance-management dashboard..

## Consultation

In this capstone project, the roles of stakeholders are represented by the Chief Information Officer, Chief Information Security Officer, Information Governance Manager, Privacy Officer, Records Manager, Data Governance Lead, a Digital Health representative, a typical Asset Owner, a System Administrator and an Internal Auditor. These stakeholders were generally supportive of the idea of a centralised governance register, specifically in terms of visibility over critical and sensitive assets, and overdue governance reviews. The primary issue mentioned was the difficulty of putting real organisational information into the register; the project sponsor/lecturer has agreed to limit the number of synthetic entries to enable the team to concentrate on the architecture, governance controls and system quality issues, rather than massively filling the register with real information.

# Proposed Scope

## Scope Definition.

Table 3. 1 Title.

| Element | Detail |
| --- | --- |
| Objective | Design and implement a working Enterprise Information Asset Governance Register that lets NRLHD register, classify, assign ownership to, and monitor its information assets. |
| Outcome | A consolidated, governed view of NRLHD's information assets, with transparent ownership, consistent sensitivity classification, defined retention and improved visibility of critical and high-risk assets for governance, privacy and cyber security teams. |
| Output | A working prototype web application comprising an asset-registration module, a metadata dictionary, an ownership and classification model, a criticality-scoring module, a governance-review workflow, role-based access control, and a governance dashboard, together with supporting project documentation (Specification and Design, Test Plan and User Manual). |
| Quality Criteria | Outputs will be judged fit-for-purpose if they: accurately register the agreed synthetic dataset; enforce mandatory metadata and ownership rules; produce an explainable criticality score; correctly restrict actions by role; and allow management to identify, within a few clicks, which assets are critical, unowned, or overdue for review. |
| Customer(s) | Information Asset Owners and Custodians, the Information Governance Manager, the Chief Information Security Officer and Privacy Officer, the Records Manager, and NRLHD executives who use the governance dashboard to prioritise risk. |

## Assumptions

- The main assumptions are:

The use of only synthetic/fictional information assets, information owners and organisational information will be used and NO real patient information from the NRLHD, employee or system information will be entered.

The project sponsor/lecturer will agree on the information-asset taxonomy, metadata dictionary, classification model and criticality model and synthetic dataset size prior to large-scale data entry.

The project team owns the regular development tools and has access to a relational database engine and university hosting or cloud hosting for the prototype.

From earlier units in the course team members have developed some basic knowledge of database design, web application development and IT security.

## Constraints

- The main restrictions are:

The project should be completed within the ICT802 semester timetable, the Specification and Design Document will be handed in in Session 8 and the working prototype in Session 13–14.

The synthetic data set is capped (around 50-100 information assets) and means that the team can concentrate on architecture, governance and data quality instead of having to enter data.

No actual patient, employee, clinical, financial or production data can be collected, processed or stored, due to the ethical and ICT security aspects of the project.

Solution should be technically "vendor neutral" unless it is determined by the project sponsor/lecturer to be a specific platform.

The team is small (usually four students) and has a set amount of time per week (time budget) to be spent on other units of study.

## Scope of Work

- In scope:

- Requirements analysis, Information-asset taxonomy, Metadata dictionary and ER/logical/physical database design.

- Registration, Ownership/Custodian assignment, sensitivity classification, information asset retention rules and status.

- An explainable criticality-scoring model, search and advanced filtering, and a governance-review workflow with reminders.

- The ability to implement role-based access control for at least five roles (System Administrator, Information Governance Administrator, Information Asset Owner, Privacy/Cyber Security Reviewer, Auditor).

- A governance dashboard that includes drill-down reporting, audit trail and CSV/Excel import/export.

- A unit, integration, permission, data-quality and security test and a deployment/user manual.

- Out of scope:

- The ability to integrate with any live NRLHD clinical, financial or workforce system.

- Use of any real patient, employee or operational data.

- Automated destruction or disposal of records: the prototype only flags the records for disposal, but does not automatically destroy or dispose of them.

- These capabilities are not capstone prototype capabilities: production grade infrastructure, formal security accreditation, or rollout throughout the organization.

- Work that needs to be redone:

- Whether graph-based visualisation of asset–system relationships is attempted, depending on the amount of time available after core functionality.

- The ultimate decision on which technology can be used is to be determined in the Project Plan.

## Implementation Strategy

The estimated resources that will be required to implement the proposed project are detailed in Table 3.2 below.

Table 3. 2 Initial project plan.

| Element | Detail | Issues |
| --- | --- | --- |
| Project Schedule | The project follows the ICT802 semester schedule: Proposal (Session 4), Project Plan (Session 6), Specification and Design Document (Session 8), Test Plan (Session 10), source code and User Manual (Session 11), Reflective Journal (Session 12), and Presentation/Demonstration (Sessions 13–14). | Timeframes are fixed by the unit outline. A schedule tolerance of approximately 10% will be applied to internal milestones (e.g. database design complete, core CRUD complete) before the team escalates to the project sponsor/lecturer. |
| Budget Estimate | The prototype will be built using open-source software (e.g. PostgreSQL, a Python/Django or Node.js/React stack) and free-tier or university-provided hosting, so the direct monetary budget is nil. The main cost is the team's time: approximately 18 hours per student per week across the semester. | If a paid cloud tier or specific SaaS reporting tool is later required, this will be raised with the project sponsor/lecturer before use, as it is not currently budgeted. |
| Other Resources | Team member laptops, a shared code repository (e.g. GitHub), a project management/communication tool (e.g. Trello or MS Teams), diagramming tools for the ER diagram and architecture design, and access to a lecturer/client contact for requirements clarification and approval of the taxonomy, classification and dataset scope. | All tools used are free or already licensed to students through the university; the main resourcing risk is team member availability during other units’ assessment peaks. |

# Project Management Outline

## Governance

The ICT802 unit convener/client acts as the Sponsor and Business Owner and will perform this role on behalf of NRLHD, the Project Manager role is to rotate amongst the four students, per milestone (to be confirmed in the Project Plan), all four students are to form the Project Team and one nominated member will be the Quality Manager who will review the deliverables with reference to the marking guide before they are submitted.

## Key Risks and Issues

- There are key risks and issues that must be addressed and further investigation will be done for these big risks or issues:

The brief is also rather wide and that will be addressed by the capped synthetic dataset and with the staged Project 1/ Project 2 deliverables.

Skill gaps in technology stack; addressed by choosing a technology stack the team has experience with and build in early Project Plan.

The time constraints across the one semester with 4 students taking other units; mitigated by the milestone schedule already planned in Table 2 of the unit outline.

•	Delay in the project sponsor/lecturer approving the taxonomy, classification framework or scope of the datasets to be developed, which may delay development, but can be mitigated by early project sponsor/lecturer approval as proposed in this document.

Making the criticality-scoring model truly transparent and explainable, and not merely a black box calculation, as specified in the brief.

Security misconfiguration of the prototype (e.g. weak role-based access control); mitigated by dedicated security and permission tests in the Test Plan.

Variable availability or contribution by team members; addressed through weekly sponsor/supervisor meetings and meeting records as per the unit; documented.

# References

| [1] | International Organization for Standardization, “ISO/IEC 27001:2022 – Information security, cybersecurity and privacy protection – Information security management systems – Requirements,” ISO, 2022. |
| --- | --- |
| [2] | International Organization for Standardization, “ISO 27799:2016 – Health informatics – Information security management in health using ISO/IEC 27002,” ISO, 2016. |
| [3] | NSW Government, “State Records Act 1998 (NSW),” NSW Legislation, 1998. |

Marking Guide:

| Criteria (used as a guide only) | Exceeds Expectations (100% - 80%) | Meets Expectations (80% -70%) | Approaches Expectations (70% - 50%) | Does Not Meet Expectations (50%- 0%) |
| --- | --- | --- | --- | --- |
| Proposal Sections |  |  |  |  |
| Project Summary |  |  |  |  |
| Benefits |  |  |  |  |
| Feasibility |  |  |  |  |
| Business Assessment |  |  |  |  |
| Proposed Scope |  |  |  |  |
| Project Management Outline |  |  |  |  |
| Other Evaluation |  |  |  |  |
| Connectedness between sections |  |  |  |  |
| Cohesion of presentation within sections |  |  |  |  |
| Completeness |  |  |  |  |
| Evidence of critical appraisal of the project |  |  |  |  |
| Evidence of deep understanding of the project |  |  |  |  |
| Grammar |  |  |  |  |
| Spelling is satisfactory |  |  |  |  |
| Grammatical expression is satisfactory |  |  |  |  |